Recently our agency was approached by SNHU Travel to create a platform to help them break into the niche travel market. For this project, we decided to change from the normal waterfall method of development to a more modern agile-scrum approach. During the project we worked in sprints to refine and create software that met and exceeded client expectations. This report reflects the changes our team had to make to use a new method supported by the progress we made over the sprints. A thorough examination of our team structure, their roles, the communication pathways, and outcomes, we can gain a deeper understanding of where and how the new methodology succeeded or failed.

Our team consisted of: Product Owner, Scrum Master, Developer, and Tester. Each performed a specific role that led to our overall success. The Product Owner is tasked with communicating directly with the stakeholders, taking their needs, and creating manageable user stories that the team could understand clearly and tackle with no confusion. They are also tasked with backlog management and changing the priorities of user stories as new information becomes available. With SNHU Travel, the Product Owner met with the stakeholders several times and often had to update the user stories Our Scrum Master is like a coach. The position is sometimes confused with a manager's position, but it is much more. During our new project, the scrum master ran our daily scrum and was an invaluable resource in keeping the team on track and not feeling overwhelmed as changes were presented. The developer was tasked with taking the user stories and creating programs that met all the user requirements. They designed and delivered functional features that could be shown to the stakeholders at the end of each sprint. A big one during this project, was when the stakeholders were requiring the travel destinations be displayed in a slide-show style. Last, but not least, the tester ensures that the software created meets all standards necessary for the sprint. They are tasked with finding bugs, validating functionality, and confirming the acceptance criteria has been met. One of our tasks from the stakeholders was allowing the end user to customize their profiles so that travel destinations and packages would match their preferences. The tester had to make sure that all user preferences were able to be used, and that the travel destinations were changed to match. All together we have the agile-scrum team that allows for a more successful approach in completing our clients' requests.

When tackling projects with the agile-scrum approach, the first step is taking the overall project and breaking it into workable chunks called user stories. User stories capture what, why, and overall goals of each feature. The product owner takes charge of this portion, and it is vital the user stories are clear, concise, and testable for the team to follow. (Of course, the product owner will be available through the sprint to clear any confusion.) After the product owner drafts all the user stories, they are added to the product backlog; the scrum team gathers to refine the stories and estimate the time and effort for each. From there, the product owner can arrange to create sprint backlogs, and the sprint can begin! Approaching the overall product in this manner helps to keep everything manageable, shows incremental growth, and allows room for stakeholders to make changes while not slowing down the development. While working with SNHU Travel, our product owner met with the stakeholders over several meetings to discuss and refine what the client was needing. In the process, the product owner took their requests, one being, profile customization, and broke it down into what, why, and purposes. “I want to customize my profile so that I will be shown vacations that fit my travel portfolio.” What: customize profile. Why: To show packages that fit the user. Purpose: Showing travel packages that match the user will lead to higher chances of booking or usage.

Even with well-defined user stories and a clear sprint plan, interruptions cannot be helped. Stakeholders discover new needs, priorities shift, and unexpected issues rise to the surface. Scrum is designed to perfectly handle these interruptions without derailing progress. Whenever stakeholders change their needs, the product owner can easily create new user stories and add them to the product backlog and rearrange the priorities. These new additions to the product backlog are not introduced into the current sprint, but rather the team convenes just like with the original user stories to determine the size and estimate the time to properly categorize it in the backlog. Approaching unexpected changes in this manner avoids emotional distress and maintains confidence of the team and the stakeholders. Turning interruptions from disruptions into future opportunities keeping the team responsive and stable.  SNHU Travel approached us through the project wanting to change their website from niche travel to wellness travel, in the waterfall method this would have meant starting over from the very beginning, but with Agile-Scrum, we continued working, weaving the change naturally into the development process.

Effective communication is essential in the Scrum methodology as it keeps the team aligned, reduces misunderstandings, and ensures the user's stories are completed aptly and effectively. Communication is intertwined into Scrum through several organizational tools like backlog refinement, daily standups, sprint reviews, retrospectives, and other ceremonies. When the client approached the product owner with the request of personalized profiles, the product owner created a user story that clearly communicated the needs to the team. During the daily scrum, the team members came together and discussed any setbacks, current or potential and created a plan together to move past them and all that they hoped to accomplish during that day of work. Backlog refinement also relies heavily on the team's communication to effectively categorize and plan the sprints in a way that each team member has a say, and one voice doesn’t dominate the room. The sprint reviews and retrospectives are also supported by the organizational tools, as our team demonstrated with a well-documented workflow that helped to understand where any hold-ups were found and how to address any problems in future sprints.

Overall, the Agile-Scrum methodology provides a flexible, collaborative framework that supports progress through user stories and embracing changing conditions. Breaking the work into smaller modules and maintaining a clean backlog, our team was able to adapt quickly without losing focus. Utilizing the communication standards of scrum, we were able to keep in touch with the whole team, and understand what we were doing well, where we were being held up and creating a plan on how to fix these problems. Compared to the traditional waterfall method, the strengths are more apparent. The waterfall methodology relies on predictability, following a strict schedule, and detailed documentation. This methodology is incredible for projects with strict regulations and not a lot of room for change, but in the software world, we can’t follow such a rigid structure. Changes pop-up constantly in this field, and the team can’t be restarting projects and delaying the deliverables. We need to work quickly while producing the best quality products. The Agile-Scrum approach matched exactly what we needed when working for SNHU Travel.