## Slide 1: Software Development Lifecycle
Agile vs Waterfall

## Slide 2: Overview
“Agile emphasizes collaborative decision-making, frequent iterations, and delivering working software to satisfy customer needs and increase business value” (Magnussen, Fougner, 2024)

## Slide 3: Agile Roles
Product Owner
  The Clients Voice – Tasked with meeting with clients and turning their needs into user stories.
  Maintains and refines backlog – Keeps goals in order of priority and adds new stories when changes are needed.
Scrum Master
  Facilitates scrum events – runs events like the daily scrum, sprint review and retrospective
  Coaches – keeps the team on track while also letting them take ownership
Developer
  Creating the features – Turns user stories into workable features
Tester
  Quality analysis – Catching, reporting bugs and confirming acceptance criteria is met
  “As part of an agile team, testers collect customer samples of the desired behaviour and collaborate with the developer's team to help the coders translate these examples into executable specifications.” (Pathak, Khushboo, et al., 2022)

## Slide 4: Agile Phases
Backlog Creation
  User stories – The product owner takes the client's needs and creates clear stories for the team
  Priority Planning – The development team comes together to categorize user stories by size, and estimations of effort
Sprint Planning
  Priority Selection – The team decides which user stories are feasible to complete during the sprint
  Sprint Goal – A clear goal is defined that signals a successful sprint
Execution
  Completing User Stories – The team settles into their roles and begins to complete user stories
  Daily Scrums - Everyday, the team has a stand-up meeting to discuss daily goals, successes and challenges

## Slide 5: Agile Phases Pt. 2
Sprint Review
  Deliverable – The team unveils the final deliverable to the stakeholders
  Feedback – Stakeholders provide feedback on the deliverable and if they are satisfied or need changes
Sprint Retrospective
  Reflection – the team reflects on what went well and what needs attention for future sprints
  Incremental Changes – if problems or challenges were faced the team can implement small changes to make future sprints more efficient.
Backlog Refinement
  Upcoming stories – going back over the user stories helps to get ready for the next sprint
  Reprioritize – Taking experience from the previous sprint, the team may need to restructure the user stories

## Slide 6: W a t e r f a l l
Linear progression
  The waterfall method follows a strict progression of top-down. No user stories the team confers on. Just where to start and what's next.
Detailed documentation
  Relies heavily on detailed documentation
"Full-proof" planning
  Waterfall is a rigid structure with all details presented upfront. No room for changes once started.
Testing
  Testing occurs at the end when the product is "finished." Any bugs or defects aren't found during the development and can cause serious delays.

## Slide 7: Our Approach
When taking on SNHU Travel as a client we decided to use a new approach, the agile-scrum approach. We found that was the correct choice.
With agile we are able to accommodate changes the stakeholders brought to us efficiently and not slow down our development.
Focusing on the testing and development in modules, helped us to catch defects before the final deliverable.
Communciation is key as discrepancies “...frequently resulted in delays in software development and deployment, customer dissatisfaction, canceled agreements, project failures, and disputes over payments between customers and development teams. “ (Qureshi, Farooq, 2024).

## Slide 8: Agile vs Waterfall
Flexible
  Embraces changing conditions “As requirement changes continuously, it increases irrelevancy and redundancy during testing. “ (Ilays, Irum, et al., 2024)
Collaborative
  Constant communication
Modular
  Small, incremental deliverables
Client-centric
  Feedback from clients at every sprint
Rigid
  Little room for change after start
Documentation heavy
  Requires detailed requirements
Plan Driven
  Depends on comprehensive early-stage planning
Sequential
  Before the next stage can begin, the previous stage must be completed

## Slide 9: Sources
Magnussen, Erik Fougner, et al. “The Product Owner and Its Impact on Success and Challenges in Agile Scrum Projects: An Interview Study.” Procedia Computer Science, vol. 239, Jan. 2024, pp. 1157–64. EBSCOhost, https://doi.org/10.1016/j.procs.2024.06.282.
Junaid Nasir Qureshi, and Muhammad Shoaib Farooq. “ChainAgile: A Framework for the Improvement of Scrum Agile Distributed Software Development Based on Blockchain.” PLoS ONE, vol. 19, no. 3, Jan. 2024, p. e0299324. EBSCOhost, https://doi.org/10.1371/journal.pone.0299324&type=printable.
Ilays, Irum, et al. “Towards Improving the Quality of Requirement and Testing Process in Agile Software Development: An Empirical Study.” Computers, Materials & Continua, vol. 80, no. 3, Sept. 2024, pp. 3761–84. EBSCOhost, https://doi.org/10.32604/cmc.2024.053830.
Pathak, Khushboo, et al. “Scope of Agile Approach for Software Testing Process.” 2022 11th International Conference on System Modeling & Advancement in Research Trends (SMART), System Modeling & Advancement in Research Trends (SMART), 2022 11th International Conference On, Dec. 2022, pp. 1079–83. EBSCOhost, https://doi.org/10.1109/SMART55829.2022.10047649.

## Slide 10: Thank You
Great term! I can't wait to start implementing the Agile-Scrum tools and ideas into future projects and careers!